# Risk Register

Version: 1.0
Last Updated: December 5, 2025
Owner: EcoMetricx InfoSec Team (Andrei Ionete - andrei@ecometricx.com)
Review Cycle: Quarterly

## Risk Assessment Methodology

### Likelihood Scale

| Level | Rating | Description |
| --- | --- | --- |
| 1 | Rare | Less than 1% chance |
| 2 | Unlikely | 1-10% chance |
| 3 | Possible | 10-50% chance |
| 4 | Likely | 50-90% chance |
| 5 | Almost Certain | Greater than 90% chance |

### Impact Scale

| Level | Rating | Description |
| --- | --- | --- |
| 1 | Negligible | Minor inconvenience, no data loss |
| 2 | Minor | Some disruption, minimal data exposure |
| 3 | Moderate | Significant disruption, limited data exposure |
| 4 | Major | Major disruption, significant data exposure |
| 5 | Severe | Business-critical failure, widespread data breach |

### Risk Score

Risk Score = Likelihood × Impact

| Score | Risk Level | Action Required |
| --- | --- | --- |
| 1-4 | Low | Accept or monitor |
| 5-9 | Medium | Mitigate within 90 days |
| 10-15 | High | Mitigate within 30 days |
| 16-25 | Critical | Immediate action required |

## Active Risks

### RISK-001: Microsoft 365 Authentication Failure

Risk ID: RISK-001
Category: Availability
Source: Domain Services BIA (October 2025)

| Attribute | Value |
| --- | --- |
| Description | Microsoft 365 serves as single identity provider; failure causes complete authentication lockout |
| Likelihood | 2 (Unlikely) |
| Impact | 5 (Severe) |
| Risk Score | 10 (High) |
| Owner | IT Infrastructure |
| Status | Open |

Current Controls: - Microsoft 365 SLA (99.9% uptime) - Workaround procedures documented - Emergency contact list

Gaps Identified: - Google Workspace workaround never tested - Personal device communication channels not tested

Treatment Plan: - [ ] Test Google Workspace workaround (Q1 2026) - [ ] Create and distribute emergency contact list - [ ] Consider backup identity provider

### RISK-002: IAM Password Policy Not Configured

Risk ID: RISK-002
Category: Security (Access Control)
Source: AWS CLI Findings (December 2025)

| Attribute | Value |
| --- | --- |
| Description | AWS account has no password policy, allowing weak passwords |
| Likelihood | 3 (Possible) |
| Impact | 4 (Major) |
| Risk Score | 12 (High) |
| Owner | InfoSec Team |
| Status | Open - Pending Admin Action |

Current Controls: - MFA required (documented policy) - Access reviews quarterly

Gaps Identified: - No technical enforcement of password complexity - No password rotation requirement

Treatment Plan: - [ ] Configure IAM password policy (requires admin - see AWS_Admin_Requests.md) - [ ] Verify implementation

### RISK-003: Security Groups with Open Access

Risk ID: RISK-003
Category: Security (Network)
Source: EC2 Security Group Audit (December 2025)

| Attribute | Value |
| --- | --- |
| Description | 20 security groups allow inbound from 0.0.0.0/0 |
| Likelihood | 3 (Possible) |
| Impact | 3 (Moderate) |
| Risk Score | 9 (Medium) |
| Owner | IT Infrastructure |
| Status | Open |

Current Controls: - Security groups in use - CloudTrail logging of changes

Gaps Identified: - Launch-wizard groups likely over-permissive - Database security groups may be unnecessarily exposed

Treatment Plan: - [ ] Review and remediate launch-wizard groups - [ ] Restrict database security groups - [ ] Document legitimate public access needs

### RISK-004: RDS Multi-AZ Not Enabled

Risk ID: RISK-004
Category: Availability
Source: RDS Security Audit (December 2025)

| Attribute | Value |
| --- | --- |
| Description | All 4 RDS databases lack Multi-AZ, risking availability during AZ outages |
| Likelihood | 2 (Unlikely) |
| Impact | 4 (Major) |
| Risk Score | 8 (Medium) |
| Owner | IT Infrastructure |
| Status | Open - Pending Admin Action |

Current Controls: - Automated backups enabled - Encryption at rest enabled

Gaps Identified: - Single point of failure per database - Manual failover required during outage

Treatment Plan: - [ ] Enable Multi-AZ for production databases (see AWS_Admin_Requests.md) - [ ] Prioritize: database-neurova, ecmx-tenore

### RISK-005: CloudWatch Disk Space Alarm Active

Risk ID: RISK-005
Category: Availability
Source: AWS CLI Findings (December 2025)

| Attribute | Value |
| --- | --- |
| Description | Low disk space alarm active for r6a.4xlarge instance |
| Likelihood | 5 (Almost Certain) |
| Impact | 2 (Minor) |
| Risk Score | 10 (High) |
| Owner | IT Infrastructure |
| Status | Open - Investigation Needed |

Current Controls: - CloudWatch monitoring - Alarm notification configured

Treatment Plan: - [ ] Investigate disk usage on i-0e5e87039a350664d - [ ] Clean up or expand disk - [ ] Resolve alarm

### RISK-006: Backup Restoration Not Tested

Risk ID: RISK-006
Category: Availability
Source: PROJECT_STATUS_REPORT

| Attribute | Value |
| --- | --- |
| Description | RDS and S3 backup restoration procedures not tested |
| Likelihood | 3 (Possible) |
| Impact | 4 (Major) |
| Risk Score | 12 (High) |
| Owner | IT Infrastructure |
| Status | Open |

Current Controls: - Automated RDS backups (1-7 days) - S3 versioning

Gaps Identified: - No documented test results - Restoration procedures not validated

Treatment Plan: - [ ] Schedule quarterly backup restoration tests - [ ] Document test results - [ ] Update AWS_Backup_Recovery_Procedures.md

### RISK-007: MFA Status Unverified

Risk ID: RISK-007
Category: Security (Access Control)
Source: AWS CLI Findings (December 2025)

| Attribute | Value |
| --- | --- |
| Description | Cannot verify MFA status for IAM users due to permission restrictions |
| Likelihood | 2 (Unlikely) |
| Impact | 4 (Major) |
| Risk Score | 8 (Medium) |
| Owner | InfoSec Team |
| Status | Open - Pending Admin Action |

Current Controls: - MFA required per policy - Microsoft 365 MFA enforced

Treatment Plan: - [ ] Request iam:ListVirtualMFADevices permission (see AWS_Admin_Requests.md) - [ ] Verify and document MFA status for all users - [ ] Update AWS_Access_Control_Matrix.md

## Risk Summary

| Risk Level | Count | Risks |
| --- | --- | --- |
| Critical | 0 | - |
| High | 4 | RISK-001, RISK-002, RISK-005, RISK-006 |
| Medium | 3 | RISK-003, RISK-004, RISK-007 |
| Low | 0 | - |

## Risk Treatment Summary

| Treatment | Risks |
| --- | --- |
| Pending Admin Action | RISK-002, RISK-004, RISK-007 |
| Investigation Needed | RISK-005 |
| Testing Required | RISK-001, RISK-006 |
| Remediation Required | RISK-003 |

## Review History

| Date | Reviewer | Changes |
| --- | --- | --- |
| Dec 5, 2025 | InfoSec Team | Initial risk register creation |

Next Review: Q1 2026

Document Control: Version 1.0 | December 2025